## Slide 1: Sched’Up
The way to schedule up
Tel Aviv University
Blavatanik School of Computer Science
Google Workshop for Web Technologies, 2013-2014
Shir Lev
Tomer Filiba
Yana Tartakovsky
Ofir Ventura

## Slide 2: Progress
Each team member was responsible for one part of the flow
  Creating new event
  My events page and Invited to page
  Responding to an event
  Authentication via google account and google API’s
  Building the database

## Slide 3: Difficulties vs. Easy Stuff
New technologies: Datastore, python, Javascript, CSS, html, JQM, etc…
Migration to Web-App
100 Emails per day limit
Google API’s required investigation
Oauth well integrated with app-engine
Good design (separation of modules)

## Slide 4: Future Features
Feature | Time Estimation
The calendar voting page | 2 weeks
Suggest times algorithm | 3 days
Profile Page | 1 day
Personal Preferences | 1 week
Making UI Better + Logo | 2 weeks
Editing Existing Event | 2 days
Phone-Gap | 2 weeks
Facebook login \ creating facebook event | 3 days
UI themes by event type | 3 days

## Slide 5: Road-Map
Milestone 2
Calendar voting page
Starting pilot
Milestone 3
Better UI, UX, Logo
Phone Gap
Adding features
Implement conclusions from pilot
Suggest times (basic algorithm)